ORDERLIFT ERP

Native vs Custom Development

Full Feature Reference  ·  ERPNext / Frappe  ·  v1.0  ·  2026

| ✅ NATIVE — Use as-is, zero dev cost | ⚙ CONFIG — Settings + custom fields only | ⚙ EXTEND — Extend native doctype | 🔨 CUSTOM — New Frappe app / doctype |
| --- | --- | --- | --- |

Summary ✅ Native (use as-is): ~35 features — 0 dev days ⚙ Config / Custom Fields: ~18 features — ~10–15 dev days ⚙ Extend native doctypes: ~22 features — ~20–25 dev days 🔨 Full custom build: ~42 features — ~90–110 dev days Total estimated: 120-150 dev days (excl. testing, deployment, training)

# 1 — Items & Catalog

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 1 — ITEMS & CATALOG |  |  |  |  |
| Item Master (code, name, status) | Stock › Item | ✅ Native | — | Full native |
| Item Categories / Families (tree) | Stock › Item Group | ✅ Native | — | Parent-child tree |
| Technical attributes per item | Stock › Item Attribute | ✅ Native | — | Use Custom Fields |
| Unit weight & volume | Stock › Item | ✅ Native | — | Native fields |
| Packaging / pallet info | Stock › Item | ⚙ Config | 0.5d | Custom fields on Item |
| Cost price (landed) | Stock › Item Price + Valuation | ⚙ Extend | → Phase 1 | Overridden by pricing engine |
| Cost history per item | Stock › Item Price (history) | ⚙ Extend | 1d | Native structure + custom sync job |
| Item compatibility (E26/E27) | Stock › Item | 🔨 Custom | 1–2d | New ItemCompatibility doctype |
| Item active/inactive status | Stock › Item › disabled | ✅ Native | — |  |
| Item BOM-ready flag | Manufacturing › BOM | ✅ Native | — | Native when mfg enabled |

# 2 — Pricing Engine

ℹ  The entire pricing engine is custom. This is the most technically differentiated module — budget accordingly.

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 2 — PRICING ENGINE (all custom) |  |  |  |  |
| Price Lists container (BUY/BENCH/SELL) | Selling › Price List | ⚙ Extend | 0.5d | Add type + currency fields |
| Item Prices per list | Selling › Item Price | ⚙ Extend | 0.5d | Use native + custom fields |
| Expense Scenarios (Import/Local) | — | 🔨 Custom | 2d | New doctype |
| Expense Rules per scenario | — | 🔨 Custom | 1d | Child table of Scenario |
| Customs Policies (by origin) | — | 🔨 Custom | 2d | New doctype |
| Customs Rules (duty/VAT bands) | — | 🔨 Custom | 1d | Child table of Policy |
| Pricing Policy (benchmark logic) | — | 🔨 Custom | 3d | Core pricing doctype |
| Margin Tiers (R ratio → margin%) | — | 🔨 Custom | 1d | Child table of Policy |
| Agent Margin Modifiers (zone) | — | 🔨 Custom | 1d | Child table of Policy |
| Customer Segment Modifiers | — | 🔨 Custom | 1d | Child table of Policy |
| Sell Price List Builder (UI) | — | 🔨 Custom | 4–5d | Custom Frappe Page |
| Price Builder Lines + overrides | — | 🔨 Custom | 2d | Child doctype |
| Published Sell Price Lists | — | 🔨 Custom | 1d | Snapshot on publish |
| Published Item Prices (snapshot) | — | 🔨 Custom | 1d | Immutable on publish |
| Price Override Requests | — | 🔨 Custom | 2d | Approval workflow |
| Pricing Audit Log | Core › Version / Custom | 🔨 Custom | 1d | Who changed what + when |
| Pricing Dashboard Page | — | 🔨 Custom | 3–4d | Custom Frappe Page + backend |
| Pricing Simulator | — | 🔨 Custom | 3d | Custom Frappe Page |

# 3 — Agents & Customers

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 3 — AGENTS & CUSTOMERS |  |  |  |  |
| Customer Master | Selling › Customer | ✅ Native | — |  |
| Customer type (installer/distrib) | Selling › Customer | ⚙ Config | 0.5d | Custom field + select |
| Customer city / zone | Selling › Customer | ⚙ Config | 0.5d | Custom field linked to zone |
| Customer payment terms | Accounts › Payment Terms | ✅ Native | — |  |
| Customer financial situation | Accounts › Customer Ledger | ✅ Native | — | Outstanding report native |
| Sales Agent Roles + permissions | — | 🔨 Custom | 2d | New doctype + Role Profile |
| Sales Agents (linked to zone) | — | 🔨 Custom | 1d | New doctype or extend User |
| Agent max discount enforcement | Selling › Quotation (server script) | 🔨 Custom | 1d | Validation on save |
| Customer RFM / segment metrics | — | 🔨 Custom | 3d | Scheduled compute job |
| Segment Rules (Gold/Silver/Bronze) | — | 🔨 Custom | 2d | New doctype + downgrade logic |

# 4 — Sales & Quotations

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 4 — SALES & QUOTATIONS |  |  |  |  |
| Quotation | Selling › Quotation | ✅ Native | — | Core doctype |
| Quotation validity (10 days default) | Selling › Quotation | ⚙ Config | 0.5d | Default value config |
| Per-item margin display in quote | Selling › Quotation Item | ⚙ Extend | 1d | Custom fields + fetch |
| Agent + zone on quotation | Selling › Quotation | ⚙ Extend | 1d | Link field to SalesAgent |
| Sell price list used (snapshot) | Selling › Quotation | ⚙ Extend | 0.5d | Link to PublishedSellPriceList |
| Global margin per quote | Selling › Quotation | ⚙ Extend | 1d | Computed field |
| Sales Order | Selling › Sales Order | ✅ Native | — |  |
| Sales Invoice | Accounts › Sales Invoice | ✅ Native | — |  |
| Delivery Note | Stock › Delivery Note | ✅ Native | — |  |
| Commission per agent per order | — | 🔨 Custom | 3d | New Commission doctype |
| Commission history paid/pending | — | 🔨 Custom | 1d | Child of Commission |
| Margin by project | Selling + custom | 🔨 Custom | 2d | Project link + analytics |
| Margin by customer (analytics) | Accounts › Reports | ⚙ Extend | 1–2d | Custom report or dashboard |
| PDF Quotation template | Selling › Print Format | ⚙ Config | 2d | Custom print format |
| PDF Sales Order / Invoice | Selling/Accounts › Print Format | ⚙ Config | 1d ea | Custom print formats |

# 5 — Stock & Warehouses

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 5 — STOCK & WAREHOUSES |  |  |  |  |
| Warehouse List | Stock › Warehouse | ✅ Native | — |  |
| Warehouse zone + capacity fields | Stock › Warehouse | ⚙ Config | 0.5d | Custom fields |
| Stock Ledger | Stock › Stock Ledger Entry | ✅ Native | — |  |
| Actual stock per item/warehouse | Stock › Bin | ✅ Native | — |  |
| Reserved stock | Stock › Bin › reserved_qty | ✅ Native | — | Set by SO confirm |
| Transit stock | Stock › Stock Entry (Transfer) | ✅ Native | — |  |
| Return stock | Stock › Stock Return | ✅ Native | — | Basic return native |
| Return reason + status tracking | — | 🔨 Custom | 3d | New ReturnRequest doctype |
| Minimum thresholds / reorder level | Stock › Reorder Level | ✅ Native | — |  |
| Auto Material Request on threshold | Stock › Reorder Level | ✅ Native | — |  |
| Stock alert emails | Core › Email Alerts | ✅ Native | — | Config only |
| Live in-app stock alerts engine | — | 🔨 Custom | 2–3d | Scheduled job + StockAlert doctype |
| Stock reservation with approval | Stock (override) | 🔨 Custom | 3–4d | Custom workflow before SO confirm |
| Fill % per warehouse (capacity) | — | 🔨 Custom | 1d | Computed field + scheduler |
| Days remaining estimate per item | — | 🔨 Custom | 2d | Rolling 30d consumption calc |
| Smart reorder queue (transfer vs PO) | — | 🔨 Custom | 3d | Logic: surplus WH → suggest transfer |
| Stock Rotation Report | Stock › Stock Balance Report | ✅ Native | — |  |
| Stock dashboard page | — | 🔨 Custom | 5–6d | Custom Frappe Page + backend API |

# 6 — Inter-Warehouse / Inter-Company Transfers

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 6 — INTER-WAREHOUSE / INTER-COMPANY TRANSFERS |  |  |  |  |
| Basic warehouse transfer | Stock › Stock Entry (Transfer) | ✅ Native | — |  |
| Inter-company transfer | Stock › Inter Company Transfer | ✅ Native | — | Native but complex config |
| Transfer Request doctype | — | 🔨 Custom | 4–5d | Sits before Stock Entry; owns workflow |
| 5-step approval workflow | Core › Workflow | 🔨 Custom | 2d | On TransferRequest doctype |
| Transfer validation notifications | Core › Notifications | ⚙ Extend | 1d | Email + in-app |
| Pending validations dashboard | — | 🔨 Custom | 1–2d | Filtered list view or custom page |

# 7 — Logistics & Export

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 7 — LOGISTICS & EXPORT |  |  |  |  |
| Delivery Note PDF | Stock › Delivery Note › Print Format | ⚙ Config | 1–2d | Custom template |
| Packing List (basic) | Stock › Delivery Note | ⚙ Extend | 1d | Custom fields + print format |
| Pre-loading inspection checklist | — | 🔨 Custom | 2–3d | New doctype + PDF |
| Volume + weight auto-calculation | Stock › Delivery Note | ⚙ Extend | 1d | Fetch from Item fields |
| Container / truck recommender | — | 🔨 Custom | 3–4d | Logic based on vol/weight/destinations |
| Shipment grouping (multi-client) | — | 🔨 Custom | 2d | Group deliveries into shipment |

# 8 — Purchasing & Suppliers

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 8 — PURCHASING & SUPPLIERS |  |  |  |  |
| Supplier Master | Buying › Supplier | ✅ Native | — |  |
| Partner/Installer DB | Buying › Supplier (extended) | ⚙ Extend | 1d | Custom fields: type, contracts, zone |
| Purchase Order | Buying › Purchase Order | ✅ Native | — |  |
| Goods Receipt (Purchase Receipt) | Buying › Purchase Receipt | ✅ Native | — |  |
| Quality Control / Inspection | Stock › Quality Inspection | ✅ Native | — |  |
| Supplier Lead Time | Buying › Supplier Item | ✅ Native | — | Per item per supplier |
| Auto-reorder (Material Request) | Stock › Reorder Level | ✅ Native | — |  |
| Request for Quotation (RFQ) | Buying › Request for Quotation | ✅ Native | — |  |
| Supplier Quotation | Buying › Supplier Quotation | ✅ Native | — |  |
| Supplier Scorecard | Buying › Supplier Scorecard | ✅ Native | — | Enable in settings |
| Market price collection/import | — | 🔨 Custom | 2–3d | Manual import or API feed |

# 9 — CRM & Customer Relationship

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 9 — CRM & CUSTOMER RELATIONSHIP |  |  |  |  |
| Customer Master + history | Selling › Customer | ✅ Native | — |  |
| Contact & communication log | CRM › CRM Note / Activity | ✅ Native | — | Basic log native |
| Scheduled contact reminders | CRM › CRM Action | ✅ Native | — | Basic only |
| Campaign management | CRM › Campaign | ✅ Native | — | Simple campaigns |
| Project pipeline (flexible stages) | — | 🔨 Custom | 4–5d | New ProjectPipeline doctype |
| Stage-based notifications | — | 🔨 Custom | 2d | Rules per stage + profile |
| Profile assignment per stage | — | 🔨 Custom | 1d | Link User to stage |
| WhatsApp integration | — | 🔨 Custom | 3–5d | WhatsApp Business API |
| File/media attachments on CRM | Core › File Manager | ✅ Native | — |  |
| Customer classification | Selling › Customer | ⚙ Config | 0.5d | Custom select field |

# 10 — B2B Customer Portal

ℹ  The entire B2B portal is a custom Frappe app. The native ERPNext portal is too limited for dynamic pricing and workflow needs.

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 10 — B2B CUSTOMER PORTAL |  |  |  |  |
| Basic customer portal | Portal › Customer Portal | ✅ Native | — | Too basic for your needs |
| Customer self-registration | Portal | ✅ Native | — | With custom approval step |
| Dynamic catalog + availability | — | 🔨 Custom | 4–5d | Custom portal app |
| Dynamic pricing by zone/qty | — | 🔨 Custom | 3–4d | Calls published sell price list |
| Quote generation from portal | — | 🔨 Custom | 3d | Creates ERPNext Quotation via API |
| PDF quote auto-send | Selling + Email | ⚙ Extend | 1d | Frappe email + print format |
| Quote validity countdown | — | 🔨 Custom | 1d | Custom field + portal display |
| Order confirmation workflow | — | 🔨 Custom | 2d | Portal action → SO |
| Portal admin (account approval) | — | 🔨 Custom | 1–2d | Custom approval page |
| Portal analytics | — | 🔨 Custom | 2d | Page views, quote conversion |

# 11 — Document Generation (PDF)

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 11 — DOCUMENT GENERATION (PDF) |  |  |  |  |
| Quotation PDF | Selling › Print Format | ⚙ Config | 2d | Custom branded template |
| Sales Order PDF | Selling › Print Format | ⚙ Config | 1d |  |
| Delivery Note PDF | Stock › Print Format | ⚙ Config | 1d |  |
| Packing List PDF | Stock › Print Format (custom) | ⚙ Extend | 2d | Extended template |
| Sales Invoice PDF | Accounts › Print Format | ⚙ Config | 1d |  |
| Transfer Document PDF | Stock › Print Format (custom) | ⚙ Extend | 1d |  |
| Pre-loading Checklist PDF | — | 🔨 Custom | 2d | New doctype + template |
| Auto-numbering | Core › Naming Series | ✅ Native | — | Config per doctype |

# 12 — Finance & Accounting

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 12 — FINANCE & ACCOUNTING |  |  |  |  |
| Chart of Accounts | Accounts › COA | ✅ Native | — |  |
| Multi-company accounting | Accounts › Company | ✅ Native | — | One Company per entity |
| Sales Invoice + payment | Accounts › Sales Invoice | ✅ Native | — |  |
| Customer outstanding balance | Accounts › Accounts Receivable | ✅ Native | — |  |
| Inter-company invoicing | Accounts › Inter Company Journal | ✅ Native | — | Complex config needed |
| Landed cost allocation | Stock › Landed Cost Voucher | ✅ Native | — | Partially — custom engine extends this |
| Commission payables tracking | — | 🔨 Custom | 2–3d | Links to Commission doctype |
| Multi-currency support | Accounts › Currency | ✅ Native | — |  |
| Financial dashboards | Accounts › Reports | ✅ Native | — | P&L, Balance Sheet native |
| Cost allocation (overhead split) | — | 🔨 Custom | 3–4d | Staff + rent + subscriptions logic |

# 13 — Field Service / SAV

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 13 — FIELD SERVICE / SAV |  |  |  |  |
| Ticket base doctype | Support › Issue | ⚙ Extend | 2d | Rename + extend for SAV |
| Anomaly declaration | — | 🔨 Custom | 2d | Form (web/mobile) → creates ticket |
| Technician assignment | Support › Issue (assigned_to) | ⚙ Extend | 1d | Link to Employee |
| Mandatory closure with report | Support › Issue | ⚙ Extend | 1d | Validation + required fields |
| SLA monitoring | Support › SLA | ✅ Native | — | Native SLA module |
| SAV mobile form | — | 🔨 Custom | 4–5d | Mobile-friendly Frappe page |
| Intervention history per site | — | 🔨 Custom | 1–2d | Linked to GIS project |

# 14 — GIS — Installation Projects

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 14 — GIS — INSTALLATION PROJECTS |  |  |  |  |
| Project status tracking | Projects › Project | ⚙ Extend | 2d | Add stages + status fields |
| Geographic location (lat/lng) | Projects › Project | ⚙ Config | 0.5d | Custom geo fields |
| Site map (Leaflet.js) | — | 🔨 Custom | 3–4d | Custom Frappe Page |
| QC forms / checklists | Stock › Quality Inspection (base) | ⚙ Extend | 2–3d | Custom template per project type |
| Site documents attachment | Core › File Manager | ✅ Native | — |  |
| Project status board (kanban) | Projects › Kanban | ✅ Native | — | Native kanban view |

# 15 — HR & Qualifications

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 15 — HR & QUALIFICATIONS |  |  |  |  |
| Employee Records | HR › Employee | ✅ Native | — |  |
| Job Descriptions | HR › Job Opening (adapted) | ⚙ Extend | 0.5d | Or custom doctype |
| Onboarding Assessment | HR › Appraisal | ⚙ Extend | 2d | Custom scoring template |
| Training Paths / LMS | LMS › Course + Program | ✅ Native | — | ERPNext has full LMS |
| Operational validation milestones | HR › Appraisal | ⚙ Extend | 1d | Custom stages |
| Leave Management | HR › Leave Application | ✅ Native | — |  |
| Travel & Expense Claims | HR › Expense Claim | ✅ Native | — |  |
| Payroll Tracking | Payroll › Salary Slip | ✅ Native | — | Morocco localization may need work |
| Employee static data (fiche de poste) | HR › Employee | ✅ Native | — |  |

# 16 — Analytics & Dashboards

| Feature / Function | ERPNext Module · Doctype | Type | Dev Effort | Notes |
| --- | --- | --- | --- | --- |
| 16 — ANALYTICS & DASHBOARDS |  |  |  |  |
| Stock Rotation Report | Stock › Stock Balance | ✅ Native | — |  |
| Supplier Performance | Buying › Supplier Scorecard | ✅ Native | — | Enable in settings |
| Customer Delivery Time KPI | Stock › Delivery Note Reports | ✅ Native | — |  |
| P&L / Balance Sheet | Accounts › Financial Statements | ✅ Native | — |  |
| Margin by Project (custom) | — | 🔨 Custom | 2–3d | Query report |
| Margin by Customer (custom) | — | 🔨 Custom | 1–2d | Query report |
| Executive Dashboard Page | — | 🔨 Custom | 3–4d | Custom Frappe Page |
| Stock Operations Dashboard | — | 🔨 Custom | 5–6d | Custom Frappe Page + API |
| Market Price Tracker | — | 🔨 Custom | 2–3d | Manual input + trend view |
| Commission Analytics | — | 🔨 Custom | 2d | Linked to Commission doctype |

# Phasing Summary

| Phase | Scope | Est. Duration | Dependency |
| --- | --- | --- | --- |
| V0 — P1 | Items, Pricing Engine, Price Builder, Agents, Customers | 8–10 weeks | None — start here |
| V0 — P2 | Quotations, Sales Orders, Stock config, Warehouses, Reorder | 6–8 weeks | P1 complete |
| V0 — P3 | Transfers, Logistics, Purchasing, Delivery Notes | 5–6 weeks | P2 complete |
| V0 — P4 | CRM pipeline, B2B Portal, SAV, GIS | 8–10 weeks | P2 complete (parallel) |
| V0 — P5 | Finance, HR, Dashboards, Commissions, Analytics | 6–8 weeks | P2+P3 complete |
| V1 | Manufacturing (BOM, Work Orders, Production Cost) | 6–8 weeks | V0 complete |